🔵 PHASE 0 — PROJECT FOUNDATION (Day 0)

Goal: Lock decisions so nothing changes mid-development.

Deliverables

- Final feature list (freeze scope)

- Final membership rules

- Final quotation approval

- Decide:

  - Backend framework: NestJS (recommended) or Express

  - Database: PostgreSQL

  - ORM: Prisma

  - Auth: NextAuth

  - OTP Provider: Gupshup / Twilio

  - Payment: Razorpay

✅ Output:

“Development-ready specification”

🔵 PHASE 1 — SYSTEM DESIGN & ARCHITECTURE (Day 1)

Goal: Design before code (this saves 30–40% dev time).

Tasks

- High-level architecture diagram

- Database schema (ERD)

- API contract planning

- Membership & permission matrix

- Role-based access (Buyer / Seller / Admin)

Core Entities

- Users

- Profiles

- Listings

- Listing Images

- Chats & Messages

- Offers / Negotiations

- Memberships

- Payments

- Admin Logs

- Device Fingerprints

✅ Output:

- Database schema locked

- API structure finalized

🔵 PHASE 2 — UI/UX & FRONTEND SETUP (Day 2–4)

Goal: Build a clean, sober, user-friendly UI that doesn’t confuse users.

Tech

- Next.js (App Router)

- Tailwind CSS

- shadcn/ui

- React Query / SWR

Pages to Build

- Landing Page

- Auth Pages (Login/Register)

- Browse Listings

- Listing Details

- Seller DashboardS

- Buyer Dashboard

- Create Listing (Multi-step form)

- Membership Page

- Admin Panel UI

UX Principles

- No clutter

- Fewer clicks

- Clear CTAs

- Mobile-first layout

- Skeleton loaders

✅ Output:

- Fully navigable frontend (static + mock APIs)

🔵 PHASE 3 — BACKEND CORE DEVELOPMENT (Day 5–10)

Goal: Build a scalable backend that supports multiple users simultaneously.

Backend Stack

- Node.js + TypeScript

- NestJS

- Prisma ORM

- PostgreSQL

- Redis (rate-limit & sessions)

Modules to Implement

1️⃣ Authentication

- Email login

- Google OAuth (FREE)

- Apple OAuth (FREE)

- WhatsApp OTP login

- Session & token management

2️⃣ User & Profile

- Buyer/Seller profiles

- Verification flags

- Membership status

3️⃣ Listings

- Create/Edit/Delete listings

- Metal-only categories

- Image upload

- Listing approval logic

4️⃣ Membership System

- Free trial (7 days)

- Silver / Gold plans

- Feature limits per plan

- Razorpay integration

5️⃣ Chat & Negotiation

- Real-time chat

- Offer & counter-offer

- Message history

6️⃣ Admin Panel APIs

- Approve/reject listings

- Block users

- View reports

- Control memberships

✅ Output:

- Fully working backend APIs

- Connected frontend ↔ backend

🔵 PHASE 4 — SECURITY & ANTI-FRAUD (Day 11)

Goal: Stop abuse before it starts.

Implement

- IP rate limiting (Redis)

- Device fingerprinting (FREE)

- Trial abuse prevention

- Login attempt limits

- reCAPTCHA

- Disposable email blocking

- Session invalidation

Rules

- One free trial per phone/device

- Limit OTP attempts

- Block multi-account patterns

✅ Output:

- Abuse-resistant platform

🔵 PHASE 5 — PAYMENT & SUBSCRIPTIONS (Day 12)

Goal: Enable monetization cleanly and securely.

Tasks

- Razorpay order creation

- Webhook verification

- Membership activation

- Renewal & expiry logic

- Payment failure handling

✅ Output:

- Fully working subscription system

🔵 PHASE 6 — TESTING & QA (Day 13–14)

Goal: Ensure reliability and smooth UX.

Testing Types

- Functional testing

- Cross-browser testing

- Mobile responsiveness

- Payment flow testing

- OTP delivery testing

- Load testing (basic)

Fix

- UI bugs

- Edge cases

- Security holes

✅ Output:

- Production-ready build

🔵 PHASE 7 — DEPLOYMENT & GO-LIVE (Day 15)

Goal: Launch cleanly.

Tasks

- Deploy backend to Hostinger VPS

- Configure environment variables

- Setup SSL

- Connect domain

- Smoke testing

- Admin account setup

✅ Output:

- LIVE production website

🗓️ 15-DAY EXECUTION TIMELINE (SUMMARY)

| Day | Phase |
| --- | --- |
| Day 0 | Planning & scope freeze |
| Day 1 | Architecture & DB design |
| Day 2–4 | Frontend UI |
| Day 5–10 | Backend development |
| Day 11 | Security & anti-fraud |
| Day 12 | Payment & memberships |
| Day 13–14 | Testing |
| Day 15 | Deployment |